[Project Proposal] Personalized Rehabilitation Gamification System for Stroke Patients

Project Name: MotiveX

Team Name: MotiveX

Team Member: Dave Lee, Younghwan Shin, Hojun Yeon

Date: January 27, 2026

1. Project Overview

- Topic: Upper limb (arm/hand) rehabilitation training system using low-cost IoT sensors and a game engine (Unreal Engine).

- Goal: To participate in and win the University Creativity Competition; to develop a working prototype usable by actual patients.

- Core Value: "Transforming boring and lonely rehabilitation into a fun and active experience."

2. Background & Market Analysis

2.1. Pain Points

- Cost Barrier: Professional hospital rehabilitation robots cost tens of thousands of dollars, making them impossible for general households to own.

- Low Adherence: Existing home-care devices focus on simple repetitive movements, leading to a failure in sustaining patient interest and a high dropout rate.

- Lack of Personalization: Every patient has a different Range of Motion (ROM) due to paralysis, but off-the-shelf products fail to reflect these individual differences precisely.

2.2. Our Solution

- Accessibility: Drastically reduce hardware costs by utilizing low-cost sensors like Arduino and ESP32.

- Immersion: Provide "Activities of Daily Living (ADL) Simulation" game content utilizing the high-quality graphics of Unreal Engine 5.

- Tech Edge: Implement an "Auto-Calibration System" that tailors the control sensitivity to the patient's residual physical ability.

3. Core Features & System Architecture

A. Hardware (Custom Controller)

- Composition: [e.g., 3D Printed Handle + IMU (Gyro) Sensor + Pressure Sensor]

- Function: Real-time collection and transmission of physical data such as wrist rotation, arm lifting, and grip strength to the PC.

B. Software (Game Client)

- Engine: Unreal Engine 5

- Content Strategy (Two-Track):

  - Functional Training: Simple visualization of numerical data and goal achievement (e.g., Filling graphs, raising gauge bars).

  - ADL Training: Performing real-life tasks in a virtual space, such as opening doors, moving cups, or turning off lights.

C. Middleware (Data Processing) [Key Competitiveness]

- Noise Filtering: Smoothing out sensor jitter to ensure fluid movement (utilizing Moving Average Filters, etc.).

- Calibration (Personalization): Measuring and saving the patient's "Minimum/Maximum Range of Motion" before the game starts. Mapping the patient's best possible movement to 100% action within the game.

4. Development Process & Roadmap

Adopting a parallel development strategy for Hardware (HW) and Software (SW), followed by integration to ensure efficient collaboration and risk management.

| Step | Duration | Hardware (HW) Team | Software (SW) Team | Note |
| --- | --- | --- | --- | --- |
| Step 0 | Week 1 | Define Communication Protocol (Packet Structure: Header, Data, End) | Refine Planning (Game Rules, Required Data, Level Design) | Critical |
| Step 1 | Week 2~3 | Sensor selection & Circuit design Serial data transmission test | Core Logic Implementation Based on Dummy (Keyboard/Mouse) Input | Individual Dev |
| Step 2 | Week 4 | Housing Fabrication (3D Modeling) Improving ergonomics | UI/UX Design Calibration UI & Logic Implementation | Mid-Review |
| Step 3 | Week 5 | [Integration] HW-SW Physical Link Input Latency Optimization | [Integration] Data Parsing Logic Effect & Sound Polishing | Final Build |

5. Tech Stack

- Game Engine: Unreal Engine 5 (Blueprint & C++)

- MCU (Microcontroller): Arduino Uno or ESP32 [Owned by Younghwan Shin]

- Sensor: [MPU6050 (Gyro/Accel) / Pressure Sensor, etc.]

- Communication: Serial Communication (UART) via UE4Duino Plugin

- Collaboration: GitHub

6. Roles & Responsibilities (R&R)

- Team Leader/PM: Overall schedule management, proposal refinement, preparation of presentation materials (PPT) and demo videos.

- HW Developer: Circuit design & soldering, sensor data preprocessing code, housing (3D) fabrication.

- SW Developer (System): Unreal-Arduino serial communication integration, data calibration algorithm implementation.

- SW Developer (Content): Game level design, UI/UX creation, asset optimization.

7. Expected Outcome

- Social Impact: Reducing the burden of expensive rehabilitation costs and improving quality of life through a fun rehabilitation culture.

- Technical Impact: Securing real-time bidirectional interaction technology between Hardware (IoT) and Game Engines.

- Competition Edge: Persuading judges by emphasizing "Warm technology for the socially vulnerable" combined with a "Feasible, working prototype."

Technical Report: Development of a Somatosensory Serious Game for Stroke Rehabilitation (1st Prototype)

1. Project Overview

- Objective: To develop an immersive, somatosensory game designed to improve upper extremity (arm, wrist) rehabilitation and Activities of Daily Living (ADL) performance for stroke patients.

- Initial Direction: Adopted a First-Person perspective to maximize intuitiveness and immersion by aligning the patient's actual physical movements with the in-game field of view.

2. Hardware & Software Environment

- Game Engine: Unreal Engine 5.3.2

- Communication Plugin: SerialCOM v5.5.3.2 Plugin (videofeedback)

- Hardware Controller: Arduino Uno

- Sensor Module: MPU6050 (6-axis Gyroscope/Accelerometer)

- Communication Specification: Serial COM, Baud Rate 115200 bps

3. Key Technical Implementations (1st Prototype)

Successfully established a stable data pipeline that converts physical sensor data from the Arduino into character movement logic within Unreal Engine.

- Stable Communication Network: Implemented explicit port opening on the BeginPlay event and port closing on the EndPlay event to permanently resolve the "Zombie Port" (buffer overflow and port lock) issue commonly occurring in the Windows OS.

- Data Parsing & Validation: * Standardized the data transmission from the Arduino into a strict string format (D, ax, ay, az, roll, pitch, yaw).

  - Built a multi-layered safety net in Unreal Blueprints using Starts With("D,") and Parse Into Array nodes to 100% filter out garbage values and fragmented data caused by tick-rate desynchronization.

- Patient-Customized Input Calibration (Deadzone Implementation): * Implemented a deadzone logic using the Absolute value (Abs) node to prevent unintended character movement caused by the micro-tremors typical in stroke patients or inherent sensor noise.

  - Dynamically tuned character movement speed and input sensitivity according to the patient's Range of Motion (ROM) utilizing the Map Range Clamped node.

4. Identified Limitations & Revised Roadmap

The entry-level MPU6050 sensor currently in use presents hardware limitations regarding sensor noise and cumulative drift, making it challenging to implement precise, first-person ADL mechanics (e.g., grasping a cup, turning a doorknob). Consequently, the development milestone has been bifurcated into two realistic, progressive phases.

Phase 1: Gameplay Validation via Top-Down View (Short-Term Goal)

- Perspective Shift: Transitioning the camera from a First-Person perspective to a Third-Person Top-Down view.

- Expected Benefits: A Top-Down view primarily relies on 2D planar directional shifts (tilting) rather than precise 3D spatial manipulation, allowing for smooth and stable control even with the current sensor specifications. Additionally, it lowers the initial barrier to entry for patients by mitigating the simulator sickness (motion sickness) commonly associated with VR or first-person games.

Phase 2: Hardware Upgrade & Return to First-Person View (Long-Term Goal)

- Hardware Upgrade: Upon securing additional project funding (e.g., research grants), the hardware will be upgraded to a high-performance IMU sensor or a dedicated tracking system capable of precise, low-noise motion capture.

- Return to Original Vision: Once highly precise data tracking is enabled, the camera perspective will be reverted to the original First-Person view to maximize the completion and psychological immersion of the ultimate goal: a realistic ADL rehabilitation simulation.